## Slide 1
20.09.2024
Andiappaanur odai dam, Thirupathur District
Review of
Water Resources Department
by the
Chief Secretary to Government

## Slide 2: Pre-monsoon Works 2024-2025
Additional Pre-monsoon Works
The Government have accorded Administrative Sanction for 13 Nos. of Additional Pre-monsoon preparedness works at a cost of Rs. 3.50 Crore, vide the G.O.(Ms).No.84/ Water Resources (I.Spl.2) Department dated 23.08.2024 in flood vulnerable reaches of Central Buckingham Canal, Otteri Nullah and Virugambakkam – Arumbakkam Drain in Chennai District.
The Government have accorded Administrative Sanction for the Pre-monsoon preparedness works at a cost of Rs.35.00 Crore, vide the G.O.(Ms).No.29/ Water Resources (I.Spl.2) Department dated 06.02.2024.

## Slide 3
Pre-monsoon Works 2024
Name of Division | Total no of Works | Total Estimate amount Rs.in Crore | Present stage
Premsonsoon works |  |  | 
Kosasthalaiyar Basin Division, Thiruvallur | 43 (22 GCC & 21 Non GCC) | 8.50 | All works are in Progress
Lower Palar Basin Division, Kancheepuram | 59 (12 GCC & 47 Non GCC) | 9.00 | All works are in Progress
Araniyar Basin Division, Chepauk, Chennai | 33 (22 GCC & 11 Non GCC) | 12.00 | All works are in Progress
Krishna Water Supply Project Division-1, Chennai-5 | 3 Non GCC | 1.00 | All works are in Progress
Total | 138 | 30.50 | 
Additional Premonsoon Works |  |  | 
Araniyar Basin Division, Chepauk, Chennai | 13 | 3.50 | All works are in Progress
Grand Total | 151 | 33.50 | 

## Slide 4
REACH 1 – RAMALINGA NAGAR at LS 500m (NEAR TAISHA)
Name of Work: Removal of floating matters, vegetation and obstructions for free flow of water in Virugambakkam - Arumbakkam Canal from (LS 0m to 2100m) Muthamizh Nagar Bridge in Chennai District.
DURING EXECUTION
AFTER EXECUTION
BEFORE EXECUTION
DURING ACS, WRD., INSPECTION

## Slide 5
REACH 2 – 100 FEET ROAD NEAR ARUMBAKKAM METRO at LS 3200m
Name of Work: Removal of floating matters, vegetation and obstructions for free flow of water in Virugambakkam - Arumbakkam Canal from (LS 2100m to 4200m) in Muthamizh Nagar Bridge to Kannagi Street in Chennai District.
DURING ACS, WRD., INSPECTION
BEFORE EXECUTION
DURING EXECUTION

## Slide 6: Removal of floating matters, vegetation, obstructions for free flow of water in Otteri Nullah Canal from LS 8065m to LS 9550m Ambedkar College Road Bridge in Chennai District.
BEFORE EXECUTION
Stephenson Bridge D/s
DURING EXECUTION Stephenson Bridge D/s
OTTERI NALLUH
DURING EXECUTION Stephenson Bridge D/s

## Slide 7
BEFORE EXECUTION
Mylapore Railway Station
DURING EXECUTION
Mylapore Railway Station
CENTRAL BUCKINGHAM CANAL
Removal of floating matters, vegetation and obstructions the removed materials in the Central Buckingham Canal from LS 3600m to 7200m in Chennai District.

## Slide 8: Removal Of Weeds, Hyacinth and floating material Porur tank, Maduravaoyal taluk in Chennai District.
DURING EXECUTION
BEFORE EXECUTION
PORUR TANK
DURING EXECUTION

## Slide 9
Removal of Debris, Weeds, Vegetation, Floating Material and other Obstructions for free flow of water in Vulnerable places and dumping removed materials to the suitable locations for Premonsoon work 2024 in Korattur surplus inlet portion in Madhavaram tank, Thanikachalam drain from LS 0 to 3050M, Vinayagapuram drain in Madhavaram Taluk of Chennai District.
KORATTUR SURPLUS
DURING EXECUTION
DURING ACS, WRD., INSPECTION

## Slide 10: Removal of Weeds, Vegetations and Floating Materials in Velachery Tank Surplus course in Velachery Taluk of Chennai District.
BEFORE EXECUTION
200 Feet Road
DURING EXECUTION
200 Feet Road
VELACHERY TANK
Estimate Amount (Rs.in Lakh) | Total Length (in m) | Length completed (in m) | Machine deployed | Present Stage | Remarks
30.00 | - | - | 1 float with pocalin, 1 Poclain | Work is in progress | Scheduled date of completion 31.12.2024